**Group id : A6**

**Project Name : Stock Candle**

**Assignment 2**

**Project phase 1 planner**

|  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Activity** | **I**  **week** | **II**  **week** | **III**  **week** | | **IV**  **week** | **V**  **Week** | **VI**  **week** | | **VII**  **week** | **VIII**  **week** | **IX**  **week** |
|  | **July 15** | **July 31** | **Aug 20** | | **Sept 25** | **Oct 12** | **Oct 26** | | **Nov 22** | **Dec 10** | **Dec 28** |
| **Initiate the project** |  |  |  | |  |  |  | |  |  |  |
| Communication |  |  |  | |  |  |  | |  |  |  |
| Literature survey |  |  |  | |  |  |  | |  |  |  |
| Define scope |  |  |  |  |  |  |  | |  |  |  |
| Develop SRS |  |  |  |  |  |  |  | |  |  |  |
| **Plan the project** |  |  |  | |  |  |  | |  |  |  |
| Design mathematical model |  |  |  | |  |  |  | |  |  |  |
| Feasibility Analysis |  |  |  | |  |  |  | |  |  |  |
| Develop work breakdown structure |  |  |  | |  |  |  |  |  |  |  |
| Planning project schedule |  |  |  | |  |  |  |  |  |  |  |
| Design UML and other diagrams |  |  |  | |  |  |  | |  |  |  |
| Design test plan |  |  |  | |  |  |  | |  |  |  |
| Design risk management plan |  |  |  | |  |  |  | |  |  |  |